Mar.1, 2022: Project bazaar day #2 (in-person)

Preliminary

Please upload a status report to your team's GitHub using the template below

Scrum dates

Jan.25, 2022 - Mar.1, 2022

Status description

As for March 1, 2022, the status report of Master Calculator Team is GREEN. This is because most of the work which were left unfinished in the previous meeting have been completed.

The work done so far for the last two weeks are:

* Engineering calculator has reached to minimum of 20 formula as it was planned.
* Unit conversion with at least 8 item to convert from one to another has finished.
* Definition of terms with some minimum of 20 terms has been finished.
* So, far what is left is the problem of scientific calculator.
* Another problem with the whole calculator is when adding the previous result to the new operation, it gives errors.

Project issues

Currently, there is not any problem with the progress.

The previous delay things have come back under control.

Project changes

Nothing has changed.

Documentation overview and/or project demo

Demo Part:

Next up

The plan for next two week is to work on Scientific calculator and do more user testing. This will go on until Mar 15, 2022. No more features should be added at that time, some changes might happen with the available code. The focus will be correcting and removing bugs on the code.

Team reflection

Discuss:

* Does the team feel "on track"? **(Yes, the team is on track. The current status is GREEN).**
* What progress does the team particularly feel good (great) about? **Team feels good because of the work done at this point.**
* What barriers (if any) does the team feel are a current impediment to success? **No barriers.**
* What help (if any) does the team require to move positively forward? **As the term is going to an end, most focus will be writing report. There will be a lot of need about formatting, style and resourcing. The previous capstone project samples will be helpful.**
* What questions or concerns does the team have (if any)? **The concern will be time.**